Approval Sheet

A BUSINESS PROCESS AUTOMATION PLAN FOR MIA TECH INTERNET AND CABLE SERVICES

Streamlining Internal IT Support Requests

Prepared by: Crucero, Angel Anne G.

Clavecillas,Jiem Bryan C. Embajador, Francis Fernander, Roseller Jamolo, Ken Charles C. Martir, Lloyd M.

Sua, Sophia Margaret O.

BS Information Technology – 3rd Year Section: BSIT3-10

Course: BAM285 – Business Analysis in IT Instructor: Jireh Flavio

October 2026

EXECUTIVE SUMMARY

Mia Tech Internet and Cable Services is an Internet service provider serving Janiuay, Lambunao, and Badiangan, Iloilo. Based on the information provided by the client, the company has ten personnel: two office workers, one IT personnel, and seven technicians. Employees currently report internal IT concerns through different channels, including email, phone calls, messaging applications, and direct communication.

These channels make it possible to report concerns, but without one consistent way to record and track requests, some details may be missed and follow-ups may be difficult to manage. It may also be hard to identify who is handling a request, whether it is still pending, and which issues occur repeatedly.

This project presents a business process automation plan for organizing internal IT support requests. In the proposed process, employees submit concerns through a central channel. The request is recorded, given a reference number, classified by category and urgency, and assigned to the appropriate IT personnel or technician. Its status is then updated until the issue is resolved and the request is closed.

To prepare the proposal, the group used business analysis tools such as stakeholder analysis, SIPOC analysis, current-state process analysis, requirements analysis, and the Input-Process-Output framework. The document also identifies functional and nonfunctional requirements and presents a future-state workflow, a validation plan, a risk analysis, an implementation plan, and suggested performance indicators.

This work is a proposal, not a report of a completed or deployed system. Its expected benefits include clearer request records, better visibility of pending work, more consistent task assignment, easier follow-up, and more useful reports for management. These benefits still need to be checked if Mia Tech approves and implements the proposed process.

  - Background of the Project	3

    - General Problem	4

    - Specific Problems	4

  - Objectives of the Project	4

    - General Objective	5

    - Specific Objectives	5

  - Significance of the Project	5

Mia Tech Internet and Cable Services	6

IT Personnel	6

Technicians	6

Office Workers and Other Requesters	6

Management	6

Future Researchers	6

  - Purpose and Description of the Proposed Process	6

  - Scope and Limitations	7

Scope	7

Limitations	7

  - Related Literature	9

Business Process Management	9

Business Process Automation	9

Business Process Analysis and Improvement	9

Business Process Automation Requirements	9

IT Service Management	10

IT Service Management in Small and Medium Organizations	10

IT Service Management Process Improvement	10

Benefits and Challenges of IT Service Management	10

  - Related Systems	11

IT Service Management and Help Desk Systems	11

Workflow Management Systems	11

Automated Request and Monitoring Systems	11

  - Synthesis	12

  - Requirements Analysis	13

    - Stakeholder Analysis	13

    - SIPOC Analysis	14

    - Current-State Process Analysis	15

    - Problems Identified and Root Causes	16

    - Functional Requirements	17

    - Non-Functional Requirements	19

  - Framework of the Project	21

    - Input-Process-Output Framework	21

    - Proposed Future-State Process	22

    - Proposed System Components	23

  - Development and Testing	24

    - Development Approach	24

- Process Analysis	24

- Requirements Definition	24

- Process Design	24

- Component Planning	24

- Process Review	24

- Revision	25

    - Proposed Testing and Validation Plan	25

  - Implementation Plan	27

    - Implementation Activities	28

    - Roles and Responsibilities	29

    - Proposed Performance Indicators	30

  - Implementation	32

    - Development Tools	34

    - Hardware Requirements	35

    - Software Requirements	36

  - Input and Outputs of the Study	37

    - Inputs of the Study	37

    - Outputs of the Study	38

    - Proposed Inputs and Outputs of the Process	38

  - Results Interpretation and Analysis	39

    - Interpretation of Analysis Results	39

    - Analysis and Discussion	40

    - Relation to the Specific Objectives	41

  - System Evaluation Results	42

    - Requirements Coverage Check	42

    - Status of Test Case Results	43

    - Summary of Evaluation Results	45

CHAPTER I

INTRODUCTION

  - Background of the Project

Mia Tech Internet and Cable Services began operating in 2019 in Janiuay, Iloilo. The company provides fiber Internet services, particularly to remote and rural communities where access may be limited. It also serves nearby areas, including Lambunao and Badiangan. As with other Internet service providers, the company needs to respond to technical concerns and coordinate the work of its personnel.

Based on the interview conducted with the client, Mia Tech has ten personnel: two office workers, one IT personnel, and seven technicians. The company aims to provide reliable and affordable Internet services while responding to customer concerns.

Keeping Internet services stable involves communication, assessment, task assignment, and follow-up whenever technical concerns arise. The IT personnel and technicians are therefore important to the company's day-to-day operations and service quality.

As Mia Tech continues serving its communities and considers future growth, it may benefit from a more organized way to handle internal IT support concerns. A business process automation approach could help staff record requests consistently, identify their urgency, assign responsibility, and monitor progress in one place.

The proposed process is intended to support—not replace—the work of IT personnel and technicians. Automation may handle routine administrative tasks, while technical staff remain responsible for evaluating problems, troubleshooting, and deciding on corrective actions.

  - Statement of the Problem

    - General Problem

How can a proposed business process automation plan help Mia Tech Internet and Cable Services organize and improve the way internal IT support requests are handled?

    - Specific Problems

Specifically, the project seeks to address the following questions:

      - How can the current handling of internal IT support concerns be described and organized?

      - What information should be recorded when an IT support request is submitted?

      - How can requests be categorized according to their type and urgency?

      - How can requests be assigned to the appropriate IT personnel or technician?

      - How can request status be monitored from submission until completion?

      - How can notifications and reminders support personnel in following up on requests?

      - What information should be included in a dashboard or report for monitoring support activities?

      - What business process automation features are appropriate for Mia Tech’s needs and available resources?

      - What risks and challenges should be considered before implementing the proposed process?

  - Objectives of the Project

    - General Objective

The main objective of this project is to prepare a business process automation plan that can help Mia Tech Internet and Cable Services

organize, monitor, and improve its internal IT support request process.

    - Specific Objectives

The project aims to:

      - Document the main activities in the current internal IT support request process.

      - Identify the people involved and describe their proposed responsibilities.

      - Determine the information that should be collected for each support request.

      - Design a consistent process for recording and categorizing requests.

      - Propose a way to assign requests to the appropriate personnel.

      - Define how request status and progress should be monitored.

      - Recommend notifications and reminders for important updates and pending actions.

      - Identify the information that could appear in a support dashboard or report.

      - Suggest performance indicators for reviewing the process.

      - Identify possible implementation risks and ways to reduce them.

  - Significance of the Project

Mia Tech Internet and Cable Services

The project provides a proposed process for organizing support-related activities. It may improve request visibility, work assignment monitoring, and recordkeeping as the company continues to grow.

IT Personnel

The proposed process may help IT personnel organize incoming requests, identify priorities, monitor pending concerns, and maintain records of completed work.

Technicians

Technicians may receive clearer information about assigned concerns, their status, and the actions that need to be performed.

Office Workers and Other Requesters

Employees may benefit from a consistent method for reporting concerns and receiving updates about request progress.

Management

Management may use summarized information and performance indicators to review workload, recurring concerns, response activities, and opportunities for improvement.

Future Researchers

The project may serve as a reference for students or researchers studying business process analysis, automation, IT support management, or Internet service operations.

  - Purpose and Description of the Proposed Process

The proposed business process automation plan is intended to give Mia Tech a clear and consistent way to handle internal IT support requests. The process follows these stages:

Submit → Record → Classify → Assess → Assign → Work → Update → Resolve → Close → Review

First, an employee or authorized requester submits a concern with the required details. The request is recorded and given a reference number. IT personnel then review the information, classify the concern by category and urgency, and assign it to the appropriate technician or staff member.

The assigned person investigates the concern, carries out the necessary technical work, and updates the request status. Once the issue is resolved, the action taken and the outcome are recorded. Authorized personnel can then close the request, keeping its history available for future monitoring and review.

Automation may assist with routine tasks such as recording requests, generating reference numbers, sending notifications and reminders, tracking status, and preparing reports. Technical assessment, troubleshooting, and corrective action remain the responsibility of qualified IT personnel and technicians.

  - Scope and Limitations Scope

This project focuses on the proposed automation of the internal IT

support request process of Mia Tech Internet and Cable Services. It includes:

- Recording internal IT support requests

- Collecting required request information

- Categorizing requests and identifying urgency

- Assigning requests to responsible personnel

- Monitoring request status

- Planning notifications and reminders

- Recording resolution information

- Closing completed requests

- Preparing support-related reports

- Designing a proposed IT support dashboard

- Identifying performance indicators

- Planning possible validation and implementation activities

Limitations

The project does not cover:

- Complete automation of technical troubleshooting

- Replacement of IT personnel or technicians

- Customer billing and subscriber payment processing

- Payroll management

- Complete network infrastructure design

- Full customer relationship management

- Procurement and inventory management

- Autonomous repair of Internet infrastructure

- Automated decisions that require professional technical judgment

This project presents a proposed business process automation plan. It does not state that a working system has already been developed, tested, or implemented at Mia Tech. Any implementation and measurement of actual results would depend on company approval, available resources, and future testing.

CHAPTER II

REVIEW OF RELATED LITERATURE AND SYSTEMS

  - Related Literature Business Process Management

Business Process Management (BPM) helps organizations understand,

analyze, improve, and manage the way work is carried out. Dumas et al. (2018) describe BPM as a set of activities that includes identifying and documenting processes, analyzing their weaknesses, redesigning workflows, and considering how technology can support them. This is relevant to Mia Tech because the existing request process needs to be understood before an automated approach is selected.

Business Process Automation

Business Process Automation (BPA) uses technology to carry out or support repetitive steps in a business process. Moreira et al. (2024), as cited in the group's draft, discuss BPA technologies and their use in small and medium-sized enterprises. For Mia Tech, automation could support routine tasks such as recording requests, sending updates, tracking status, and preparing reports, while technical decisions remain with staff.

Business Process Analysis and Improvement

Business process analysis involves reviewing the current workflow to find delays, repeated work, missing information, and other opportunities for improvement. Dumas et al. (2018) identify process analysis and redesign as important steps before automation. For Mia Tech, this means examining how support concerns are received and handled before deciding how the process should work in the future.

Business Process Automation Requirements

Clear requirements are important when planning an automation solution. Menezes (2023), as cited in the group's draft, discusses approaches to understanding business processes and gathering requirements for business process automation software. In Mia Tech's case, requirements should reflect how employees submit concerns, what information staff need, how requests are assigned, and how progress is monitored. The exact publication details for this citation still need to be verified.

IT Service Management

Information Technology Service Management (ITSM) focuses on organizing IT services so that support can be delivered in a consistent and manageable way. Iden and Eikebrokk (2013) reviewed ITSM implementation research, including reasons for adoption, success factors, implementation status, and reported benefits. These ideas support the proposal's focus on recording requests, assigning responsibility, tracking progress, and documenting resolutions.

IT Service Management in Small and Medium Organizations

Melendez, Dávila, and Pessoa (2016), as referenced in the group's draft, reviewed ITSM models applied to small and medium organizations. The draft identifies process improvement, user satisfaction, and reductions in service cost and time as possible benefits, while noting that limited knowledge and the complexity of ITSM models may make adoption difficult. For Mia Tech, this supports selecting a practical process that matches the company's available personnel, knowledge, and resources. The exact title and publication details should be verified from the source originally consulted.

IT Service Management Process Improvement

Mora et al. (2012), as cited in the group's draft, reviewed ITSM process-improvement initiatives. This work supports the general idea of examining existing IT service processes before making changes. Applied to Mia Tech, it reinforces the need to understand the current request-handling process and identify practical improvements before introducing automation.

Benefits and Challenges of IT Service Management

Serrano et al. (2021), as referenced in the group's draft, reviewed literature related to ITSM benefits, challenges, opportunities, and implementation practices. The draft notes that organizations may encounter difficulties when adopting ITSM approaches. This is relevant because Mia Tech's proposed automation plan should consider not only technology but also employee responsibilities, process requirements, and implementation readiness. The complete

citation should be verified against the original article used by the group.

  - Related Systems

IT Service Management and Help Desk Systems

IT Service Management and help desk systems are designed to organize the handling of IT-related concerns. Common functions include recording requests, categorizing concerns, assigning responsible personnel, monitoring request status, documenting actions, and recording resolutions. Iden and Eikebrokk (2013) reviewed ITSM implementation research and discussed implementation practices and benefits.

These systems provide useful examples of functions that may suit Mia Tech's internal support process. The proposal does not claim to copy a particular commercial help desk product. Instead, it uses general request-management ideas and adapts them to the company's size, staff, and available resources.

Workflow Management Systems

Workflow Management Systems support the movement of work through a defined sequence of activities. Moreira et al. (2024), as cited in the group's draft, identify workflow management among the technologies related to business process automation. A workflow-based approach is relevant to Mia Tech because an internal IT support request can follow a consistent sequence from reporting the concern to its resolution and closure. A defined workflow can clarify responsibility at each stage and make pending requests easier to review.

Automated Request and Monitoring Systems

Automated request and monitoring systems can support repetitive activities by recording information, assigning tasks, providing notifications, and monitoring progress. These functions align with BPA and ITSM concepts because they provide technological support for structured business processes. For Mia Tech, the concepts may

be applied to an internal support request process in which employees report concerns and responsible personnel track progress. Technical diagnosis and resolution would remain under the responsibility of IT personnel and technicians.

  - Synthesis

The literature reviewed for this project shows how Business Process Management, Business Process Automation, and IT Service Management can guide process improvement. BPM emphasizes understanding the current workflow before redesigning it. BPA can support repetitive administrative work, while ITSM highlights the importance of consistent request records, clear responsibilities, status monitoring, and documented resolutions.

Related help desk, workflow, and request-monitoring systems also show ways to organize support concerns. These ideas can guide the proposed process for Mia Tech without requiring the company to adopt a complex commercial platform. The proposal therefore focuses on a practical workflow that suits a small team and can be reviewed before implementation.

One limitation of this review is that some in-text citations in the original draft do not have complete bibliographic details. Before final submission, the group should check the original publications and complete the reference list using the sources actually consulted. Publication titles, journal details, page numbers, and links should not be guessed.

CHAPTER III METHODOLOGY

  - Requirements Analysis

The requirements analysis identifies the needs, concerns, and responsibilities of the people involved in handling internal IT support requests. Based on the client information provided, employees report concerns through email, phone calls, messaging applications, and direct communication. These different channels may make it harder to keep complete and consistent records.

The proposed plan responds to these concerns by defining a consistent way to submit, record, classify, assign, monitor, and resolve requests.

    - Stakeholder Analysis

Because Mia Tech has a small workforce, the proposed process should be straightforward for employees to use while giving IT personnel and technicians the information they need to respond. Management also needs a clear summary of pending requests, recurring concerns, and completed work.

| Stakeholder | Role in the Process | Main Concern | Information Needed |
| --- | --- | --- | --- |
| Office Personnel | Report internal IT concerns and provide request details | Easy and clear reporting | Problem description, location, urgency |
| Other Employees/Requesters | Report technical concerns affecting their work | Knowing whether a concern is being handled | Reference number, status, updates |
| IT Personnel | Review, classify, coordinate, | Complete information and organized workload | Request details, category, priority, status, |

|  | and monitor requests |  | assigned personnel |
| --- | --- | --- | --- |
| Technicians | Investigate and resolve assigned concerns | Clear understanding of reported problems | Problem details, location, action history |
| Company Management | Review process effectiveness | Visibility of recurring concerns and workload | Summary reports and performance indicators |

The stakeholder analysis shows that each group needs information that is accurate and easy to access. Employees need a clear reporting method; IT personnel and technicians need organized request details; and management needs summarized information for monitoring the process.

    - SIPOC Analysis

SIPOC stands for Suppliers, Inputs, Process, Outputs, and Customers. It provides a high-level view of who provides information, what information enters the process, the main activities performed, the outputs produced, and who receives those outputs.

| Supplier | Input | Process Activity | Output | Recipient |
| --- | --- | --- | --- | --- |
| Employees/Off ice Personnel | Descripti on of an IT concern | Submit and record request | Recorded support request | IT Personnel |
| Requester | Problem details | Review and | Classifie d request | IT Personnel |

|  | and location | classify concern |  |  |
| --- | --- | --- | --- | --- |
| IT Personnel | Classifie d request and urgency | Assess and assign request | Work assignmen t | Technician/IT Personnel |
| Technician/IT Personnel | Request details and assigned task | Investiga te concern | Technical findings | IT Personnel/Reques ter |
| Technician/IT Personnel | Findings and correctiv e action | Resolve concern and document results | Resolutio n record | Requester |
| IT Personnel | Completed request records | Review and summarize support activitie s | Support performan ce report | Management |

The SIPOC analysis shows that the process depends on collecting and passing along accurate information. Missing details can make a request harder to assess or assign. A centralized record can help organize requests, preserve their history, and provide useful information for monitoring support activities.

    - Current-State Process Analysis

Before the proposed process is introduced, employees may report internal IT concerns through email, phone calls, messaging applications, or direct communication with IT personnel. Staff then review the concern, decide what action is needed, and either

handle it themselves or refer it to a technician. Follow-up and recordkeeping may vary depending on how the request was reported.

Employee experiences an IT concern

↓

Employee contacts IT personnel through an available communication channel

↓

IT personnel receives and reviews the concern

↓

IT personnel determines the appropriate action or responsible technician

↓

Technical checking and corrective action are performed

↓

The result is communicated to the requester

↓

Request information is recorded or retained when available Figure 1. Current IT Support Request Process

The current-state analysis points to several opportunities for improvement, particularly in documentation, assignment, status monitoring, and recordkeeping. Without a consistent tracking method, staff may have difficulty identifying unresolved requests, confirming who is responsible, and spotting recurring concerns.

    - Problems Identified and Root Causes

The problems below relate specifically to the internal IT support request process and are based on the current process described in the client information. Broader business concerns such as Internet coverage, pricing, or network infrastructure are not included in this table because they are not the primary focus of this project.

| Problem Identified | Possible Root Cause | Effect on the Process |
| --- | --- | --- |
| Requests received through different channels | No single centralized request-recording process | Requests may be difficult to track consistently |

| Incomplete request information | No consistent format for collecting request details | IT personnel may need to request additional information |
| --- | --- | --- |
| Difficulty monitoring request status | No unified method for recording status updates | Employees may have limited visibility of request progress |
| Unclear assignment and responsibility | Requests may be communicated informally | Coordination and follow-up may become difficult |
| Delayed follow-up | Reminders and updates may depend on manual communication | Unresolved concerns may remain pending longer |
| Limited reporting and recordkeeping | Request information may be stored in different places | Management may have difficulty reviewing support activities |
| Recurring concerns are difficult to analyze | Request categories and resolution records may not be consistently collected | Recurring problems and improvement opportunities may be harder to identify |

    - Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Request Submission | Allow authorized employees to submit concerns with required details. |

| FR-02 | Request Recording | Record the description, category, date, location, and requester information. |
| --- | --- | --- |
| FR-03 | Reference Number Generation | Provide a unique reference number for each recorded request. |
| FR-04 | Request Classification | Support classification by category and urgency. |
| FR-05 | Request Assignment | Allow IT personnel to assign requests to the appropriate technician or responsible person. |
| FR-06 | Status Monitoring | Maintain consistent statuses such as Submitted, Assigned, In Progress, Resolved, and Closed. |
| FR-07 | Notifications and Reminders | Support notifications for important updates and follow-up activities. |
| FR-08 | Resolution Documentation | Record the action taken, resolution details, and |

|  |  | completion information. |
| --- | --- | --- |
| FR-09 | Request Closure | Allow authorized personnel to close completed requests after documenting resolution. |
| FR-10 | Report Generation | Summarize request status, workload, unresolved concerns, and support activities. |

These functional requirements describe the expected capabilities of the proposed process. They will guide detailed design and future evaluation.

    - Non-Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| NFR-01 | Usability | The process should be simple and understandable for employees and technical personnel. |
| NFR-02 | Security | Access to request information should be limited to authorized users. |

| NFR-03 | Data Accuracy | Request information should be recorded consistently and checked for completeness. |
| --- | --- | --- |
| NFR-04 | Reliability | Request records and status updates should be maintained consistently during normal operations. |
| NFR-05 | Accessibility | Authorized users should be able to access the process using the planned access method, subject to available equipment and connectivity. |
| NFR-06 | Maintainability | Authorized personnel should be able to update categories, assignments, and procedures when needed. |
| NFR-07 | Privacy | Personal and operational information should be collected and used only for legitimate support purposes. |

| NFR-08 | Accountability | Assignments, status changes, and resolution activities should be documented where supported by the proposed system. |
| --- | --- | --- |

  - Framework of the Project

The project framework explains how information about the current process will be used to design an improved method for handling internal IT support requests.

    - Input-Process-Output Framework

| INPUT | PROCESS | OUTPUT |
| --- | --- | --- |
| Client interview information Existing request practices Stakeholder roles Identified problems Functional and nonfunctional requirements | Analyze current process Conduct stakeholder and SIPOC analysis Identify process gaps Define requirements Design future-state workflow Prepare testing and implementation plan | Proposed centralized request process Standardized request records Classification and assignment workflow Status monitoring and notification plan Resolution documentation Reporting indicators Implementation and testing plan |

Figure 2. Input-Process-Output Framework

    - Proposed Future-State Process

Employee submits request through the proposed centralized channel

↓

Request details are recorded and a reference number is generated

↓

Request is classified according to category and urgency

↓

IT personnel reviews the request and assigns responsibility

↓

Assigned technician or IT personnel investigates the concern

↓

Request status is updated and relevant notifications are sent

↓

Corrective action and resolution details are documented

↓

Authorized personnel confirm completion and close the request

↓

Request records are included in reports for monitoring and review

Figure 3. Proposed Automated IT Support Request Process

The proposed workflow gives each support request a clear path from submission to closure. Keeping requests in one place can help staff find details, check progress, and review completed work. Automation may assist with reference numbers, status updates, notifications, reminders, and reports. Qualified personnel would

still assess technical problems and decide what corrective action is needed.

    - Proposed System Components

| Component | Purpose |
| --- | --- |
| Request Submission | Collect details of internal IT support concerns. |
| Request Record Management | Store and organize submitted request information. |
| Classification and Priority | Organize requests by concern type and urgency. |
| Assignment Management | Identify the personnel responsible for each request. |
| Status Monitoring | Record progress from submission to closure. |
| Notification and Reminder Support | Inform relevant users of important updates and pending actions. |
| Resolution Records | Document corrective actions and completion details. |
| Reporting and Monitoring | Summarize request volume, status, recurring concerns, and workload. |
| Access Control | Limit access to authorized users according to their responsibilities. |

These components describe the proposed functions at a planning level. Their final technical design will depend on company requirements, available resources, and approval.

  - Development and Testing

This section outlines how the proposed process would be prepared, reviewed, and validated. Because the project is a proposal and not a deployed system, the activities below are planned steps. They should only be described as completed if the group actually carries them out.

    - Development Approach

- Process Analysis

Review the existing methods used to receive, communicate, and handle internal IT support concerns.

- Requirements Definition

Identify the information and functions needed by employees, IT personnel, technicians, and management.

- Process Design

Prepare the future-state workflow and define request recording, classification, assignment, monitoring, and closure.

- Component Planning

Identify the components needed to support request records, status updates, notifications, and reports.

- Process Review

Present the proposed workflow and requirements for review by the client or designated representatives.

- Revision

Update the proposed process based on feedback and identified gaps.

    - Proposed Testing and Validation Plan

| Test Case | Test Activity | Expected Result |
| --- | --- | --- |
| TC-01: Request Submission | Review whether a request can be submitted with required information. | The request contains the necessary details for assessment. |
| TC-02: Reference Number | Review the planned reference-number generation process. | Each request can be identified by a unique reference number. |
| TC-03: Classification | Check whether requests can be categorized by type and urgency. | Requests are organized according to defined categories and priority rules. |
| TC-04: Assignment | Review how responsibility is assigned. | Each request has an identified responsible person or group. |
| TC-05: Status Monitoring | Check the proposed status sequence from submission to closure. | Request progress can be tracked using consistent status labels. |
| TC-06: Notifications | Review when users should receive updates or reminders. | Relevant users are informed of defined updates or pending actions, subject to implementation. |
| TC-07: Resolution Records | Check whether corrective actions and results are documented. | Completed requests contain resolution information. |

| TC-08: Reporting | Review planned report fields and summary indicators. | Reports can summarize request status, workload, and recurring concerns. |
| --- | --- | --- |
| TC-09: Access Control | Review which users may view or update request information. | Access permissions correspond to user responsibilities. |

The expected results listed here are criteria for future validation, not evidence that testing has already been completed. Actual results should be recorded only after the relevant review or test has taken place.

    - Risk Analysis

| Risk | Possible Effect | Proposed Mitigation |
| --- | --- | --- |
| Resistance to a new process | Employees may continue using informal channels. | Provide clear instructions and explain the purpose of the centralized process. |
| Incomplete request information | IT personnel may have difficulty assessing concerns. | Use required fields and provide examples in the request form. |
| Incorrect classification or assignment | Requests may be sent to the wrong personnel. | Establish clear categories, assignment rules, and a review procedure. |

| Missed status updates | Employees may receive outdated information. | Define responsibility for updating and reviewing pending requests. |
| --- | --- | --- |
| Unauthorized access | Request information may be viewed or changed without permission. | Apply appropriate access controls and review user permissions. |
| Data loss or system interruption | Request records may become unavailable or lost. | Establish suitable backup, recovery, and recordkeeping procedures. |
| Limited technical resources | Implementation or maintenance may be difficult. | Evaluate equipment, connectivity, skills, and budget before selecting a solution. |

Process improvement depends on both the proposed technology and the organization's readiness to use it. Clear procedures, defined responsibilities, basic user guidance, and appropriate safeguards should be in place before implementation.

  - Implementation Plan

The following plan outlines possible steps for introducing the improved internal IT support request process. The schedule is preliminary and should be adjusted to fit the company's availability, resources, and approval.

    - Implementation Activities

| Phase | Activities | Expected Output | Proposed Duration |
| --- | --- | --- | --- |

| Phase 1: Process Review | Confirm current practices, stakeholder needs, and identified problems. | Reviewed process requirements | Week 1 |
| --- | --- | --- | --- |
| Phase 2: Process and System Design | Finalize workflow, request fields, categories, roles, and status definitions. | Approved process design | Week 2 |
| Phase 3: Preparation or Development | Prepare the selected solution, request records, access permissions, and reporting structure. | Prepared process or system components | Weeks 3–4 |
| Phase 4: Validation and User Orientation | Review the workflow, perform applicable tests, gather feedback, and orient users. | Validation records and user guidance | Week 5 |
| Phase 5: Proposed Rollout and Monitoring | Introduce the approved process, monitor its use, and | Initial implementation review | Week 6 |

|  | identify adjustments. |  |  |
| --- | --- | --- | --- |

The time estimates are tentative, not confirmed commitments. The schedule may change depending on the selected tools and available resources. If implementation is outside the approved project scope, the schedule should be treated as a recommendation for future work.

    - Roles and Responsibilities

| Responsible Party | Proposed Responsibilities |
| --- | --- |
| Company Management | Review the proposal, approve relevant changes, and provide implementation direction. |
| IT Personnel | Coordinate request assessment, classification, assignment, monitoring, and reporting procedures. |
| Technicians | Investigate assigned concerns, perform appropriate corrective actions, and document resolutions. |
| Office Personnel and Other Requesters | Submit complete and accurate information and provide additional details when necessary. |
| Designated System Administrator, if assigned | Manage authorized access, maintain settings, and |

|  | coordinate technical maintenance. |
| --- | --- |
| Project Team | Prepare analysis, workflow, requirements, documentation, and validation materials. |

These responsibilities are proposed and should be reviewed with Mia Tech before implementation. Given the company's small workforce, one person may take on more than one role.

    - Proposed Performance Indicators

| Indicator | Purpose | Measurement Approach |
| --- | --- | --- |
| Number of Requests Received | Monitor support concern volume. | Count recorded requests during a defined period. |
| Number of Pending Requests | Identify unresolved requests. | Count requests not yet resolved or closed. |
| Request Documentation Completeness | Assess the quality of submitted information. | Calculate the percentage of requests containing all required fields. |
| Average Response Time | Monitor how long it takes to begin handling requests. | Average the time between submission and first recorded response or action. |
| Average Resolution Time | Monitor how long requests take to resolve. | Average the time between submission and recorded resolution. |

| Request Closure Rate | Review the proportion of requests closed in a period. | Compare requests closed with the applicable total number of requests. |
| --- | --- | --- |
| Recurring Concern Categories | Identify common technical issues. | Group recorded requests by category and review frequency. |
| Status Update Compliance | Determine whether request records remain current. | Review whether required status updates are recorded according to the agreed procedure. |

The baseline for each indicator should be gathered where possible, and any numerical target should be based on Mia Tech's actual operating conditions. At this stage, the project does not claim any measured improvement.

CHAPTER IV RESULTS AND DISCUSSION

This chapter presents the outputs of the group's business analysis and explains how the proposed process could be introduced at Mia Tech Internet and Cable Services. It covers the proposed implementation approach, suggested tools and requirements, the study's inputs and outputs, the analysis results, and the current status of evaluation.

The project is a proposed business process automation plan. The work completed so far is the analysis and design presented in this document; a system has not yet been confirmed as developed or deployed at Mia Tech. Therefore, this chapter does not report completed system tests or measured performance improvements.

  - Implementation

By implementation, we mean the proposed way of turning the future-state process in Section 3.2.2 into daily practice, following the five phases in Section 3.4.1. We suggest a lightweight, centralized request-handling solution that covers the ten functional requirements (FR-01 to FR-10) and stays simple enough for a company of ten people. Table 4.1 shows how each proposed component would be put in place.

Table 4.1. Proposed Implementation Approach per System Component

| Component | Requirements Supported | Proposed Implementation Approach |
| --- | --- | --- |
| Request Submission | FR-01, FR-02 | Request form with required fields for description, |

|  |  | category, date, location, and requester information. |
| --- | --- | --- |
| Request Record Management | FR-02, FR-03 | Central request log that stores every submission with a unique reference number. |
| Classification and Priority | FR-04 | Selectable categories and urgency levels based on defined rules. |
| Assignment Management | FR-05 | Assigned-to field completed by IT personnel after reviewing the request. |
| Status Monitoring | FR-06 | Standard status list: Submitted, Assigned, In Progress, Resolved, and Closed. |
| Notification and Reminder Support | FR-07 | E-mail notifications and reminders for new, assigned, and pending requests. |
| Resolution Records | FR-08, FR-09 | Fields for action taken, resolution details, and completion date; closure by authorized personnel. |
| Reporting and Monitoring | FR-10 | Summary view of request volume, status, workload, and recurring categories. |
| Access Control | NFR-02, NFR-07 | Permissions that limit viewing and editing of request records to authorized users. |

The tools and specifications in Sections 4.1.1 to 4.1.3 are suggestions for planning only. As the implementation plan states, the final choice still depends on Mia Tech's approval, the equipment they already have, and their budget.

    - Development Tools

We propose two options. Option A relies on common web-based tools and needs no dedicated server, so one person can set it up and look after it. Option B is a self-hosted help desk application, which Mia Tech could consider later if the company needs fuller ticketing features.

Table 4.2. Proposed Development Tools

| Tool | Purpose in the Proposed Process | Option |
| --- | --- | --- |
| Google Forms (or an equivalent web form) | Collect request details using required fields. | A |
| Google Sheets | Store request records, including category, urgency, status, assignment, and resolution details. | A |
| Google Apps Script | Generate reference numbers and send e-mail notifications and reminders. | A |
| Spreadsheet charts or Looker Studio | Present the support dashboard and summary reports. | A |
| osTicket or GLPI (open-source help desk software) | Provide ready-made request recording, assignment, status tracking, and reporting. | B |

    - Hardware Requirements

We kept the hardware requirements modest on purpose. The devices Mia Tech already uses may be enough, but this needs to be checked against the company's actual equipment.

Table 4.3. Proposed Hardware Requirements

| Hardware | Proposed Minimum Specification | Purpose |
| --- | --- | --- |
| Desktop or laptop computers | Able to run a current web browser; at least 4 GB RAM. | Request submission, assessment, assignment, monitoring, and reporting. |
| Smartphones or tablets | Current web browser and mobile data or Wi-Fi access. | Viewing assigned requests and updating status for personnel working away from the office. |
| Internet connection | Stable connection at the office. | Access to the request form, records, and notifications. |
| Backup storage | External drive or cloud storage. | Backup of request records (NFR-04). |
| Server (Option B only) | Dedicated computer or virtual server, for example 2 CPU cores, 4 GB RAM, and 50 GB storage. | Hosting the self-hosted help desk application. |

These specifications are only a guide. They should be checked against the requirements of whichever product is chosen and against Mia Tech's equipment inventory.

    - Software Requirements

Table 4.4. Proposed Software Requirements

| Software | Proposed Requirement | Purpose |
| --- | --- | --- |

| Operating system | Any supported system that can run a current browser (Windows, macOS, Linux, Android, or iOS). | Device platform for all users. |
| --- | --- | --- |
| Web browser | Current version of Google Chrome, Microsoft Edge, or Mozilla Firefox. | Access to the request form, records, and dashboard. |
| User accounts | Individual accounts for authorized personnel, such as Google accounts for Option A. | Access control and accountability (NFR-02, NFR-08). |
| E-mail service | Working e-mail addresses for requesters, IT personnel, and technicians. | Notifications and reminders (FR-07). |
| Request-handling tools | Form, spreadsheet, and automation tools listed in Table 4.2 (Option A). | Recording, tracking, and reporting of requests. |
| Server software (Option B only) | Web server, PHP, and a MySQL or MariaDB database, as required by the selected application. | Hosting the self-hosted help desk application. |

  - Input and Outputs of the Study

This section covers two things: the inputs and outputs of the study, which follow the Input-Process-Output framework in Section 3.2.1, and the inputs and outputs of the proposed support request process itself.

    - Inputs of the Study

Table 4.5. Inputs of the Study

| Input | Description |
| --- | --- |
| Client information | Company background, personnel composition (two office workers, one IT personnel, and seven technicians), and the channels currently used to report concerns: e-mail, phone calls, messaging applications, and direct communication. |
| Existing request practices | How internal IT support concerns are currently received, assigned, resolved, and recorded. |
| Stakeholder roles | Responsibilities and information needs of office personnel, other requesters, IT personnel, technicians, and management. |
| Identified problems | Problems in the current request process and their possible root causes. |
| Requirements | Functional and non-functional requirements derived from the analysis. |

    - Outputs of the Study

Table 4.6. Outputs of the Study

| Output | Description | Section |
| --- | --- | --- |
| Stakeholder analysis | Five stakeholder groups with their roles, concerns, and information needs. | 3.1.1 |
| SIPOC analysis | Six supplier-to-recipient information flows in the request process. | 3.1.2 |
| Current-state process | Seven-step description of how concerns are currently handled. | 3.1.3 |

| Problems and root causes | Seven problems with possible root causes and effects. | 3.1.4 |
| --- | --- | --- |
| Requirements | Ten functional requirements and eight non-functional requirements. | 3.1.5, 3.1.6 |
| Future-state process | Nine-step proposed workflow from submission to reporting. | 3.2.2 |
| System components | Nine proposed components that support the workflow. | 3.2.3 |
| Testing plan and risk analysis | Nine planned test cases and seven risks with proposed mitigation. | 3.3.2, 3.3.3 |
| Implementation plan | Five phases over a proposed six weeks, roles and responsibilities, and eight performance indicators. | 3.4 |

    - Proposed Inputs and Outputs of the Process

Table 4.7 summarizes the information that goes into and comes out of each stage of the proposed support request process.

Table 4.7. Proposed Inputs and Outputs of the Support Request Process

| Process Stage | Input | Output |
| --- | --- | --- |
| Submit and record | Description, category, date, location, and requester information. | Recorded request with a unique reference number. |
| Classify and assign | Request details, category, and urgency. | Classified request and work assignment. |
| Work and update | Assigned task, request details, and technical findings. | Updated status, notifications, and reminders. |

| Resolve and close | Corrective action, resolution details, and completion information. | Resolution record and closed request. |
| --- | --- | --- |
| Review | Completed and pending request records. | Summary reports and performance indicators for management. |

  - Results Interpretation and Analysis

    - Interpretation of Analysis Results

The analysis points to a common issue: support concerns can arrive through several informal channels, and the information may not be recorded in a consistent format. Table 4.8 connects the problems identified in Section 3.1.4 with the requirements and components proposed to address them.

Table 4.8. Problems Identified and Proposed Responses

| Problem Identified | Requirements | Proposed Component |
| --- | --- | --- |
| Requests received through different channels | FR-01, FR-02, FR-03 | Request Submission; Request Record Management |
| Incomplete request information | FR-01, FR-02, NFR-03 | Request Submission (required fields) |
| Difficulty monitoring request status | FR-06, FR-07 | Status Monitoring; Notification and Reminder Support |
| Unclear assignment and responsibility | FR-04, FR-05 | Classification and Priority; Assignment Management |

| Delayed follow-up | FR-06, FR-07 | Notification and Reminder Support |
| --- | --- | --- |
| Limited reporting and recordkeeping | FR-08, FR-09, FR-10 | Resolution Records; Reporting and Monitoring |
| Recurring concerns are difficult to analyze | FR-04, FR-08, FR-10 | Classification and Priority; Resolution Records; Reporting and Monitoring |

Every one of the seven problems is covered by at least one functional requirement and one proposed component. The Access Control component is the exception in purpose. It supports the security and privacy requirements (NFR-02 and NFR-07) instead of a particular process problem.

    - Analysis and Discussion

The plan is expected to give Mia Tech a more organized way to handle internal IT support requests. Submission, recording, classification, assignment, monitoring, and closure would each follow a defined step, directly addressing the weaknesses identified in the current-state analysis.

One expected benefit is easier access to request information. A central record and reference number would help employees and IT personnel find a request and check its status. Another is clearer coordination: categories, priorities, and assignment responsibilities would help staff understand what needs attention, while complete request details would give technicians a better starting point.

Regular status updates, notifications, and reminders could make follow-up easier and help requesters understand the progress of their concerns. Recording how each issue was resolved would also create a useful history for similar problems in the future. Summary reports and performance indicators could help management review request volume, pending work, recurring issues, and response times.

These are expected benefits, not measured results, because the process has not yet been implemented. The actual outcome would

depend on how the plan is introduced, whether employees use it consistently, how accurate the records are, what resources are available, and whether the process is reviewed regularly. Automation is intended to support the work of Mia Tech's IT personnel and technicians, not replace their technical judgment.

    - Relation to the Specific Objectives

Table 4.9. Results per Specific Objective

| Specific Objective | Result | Section |
| --- | --- | --- |
| 1. Document the current process | Current-state process and Figure 1. | 3.1.3 |
| 2. Identify people involved and their proposed responsibilities | Stakeholder analysis and roles and responsibilities. | 3.1.1, 3.4.2 |
| 3. Identify information collected per request | Required request fields (FR-02) and process inputs. | 3.1.5, 4.2.3 |
| 4. Design a process for recording and categorizing requests | FR-02 to FR-04 and the future-state process. | 3.1.5, 3.2.2 |
| 5. Propose a method for assigning requests | FR-05 and the Assignment Management component. | 3.1.5, 3.2.3 |
| 6. Establish consistent status monitoring | FR-06 and the proposed status sequence. | 3.1.5, 3.3.2 |
| 7. Propose notifications and reminders | FR-07 and the Notification and Reminder Support component. | 3.1.5, 3.2.3 |
| 8. Define dashboard and report information | FR-10 and the Reporting and Monitoring component. | 3.1.5, 3.2.3 |

| 9. Identify performance indicators | Eight proposed performance indicators. | 3.4.3 |
| --- | --- | --- |
| 10. Identify implementation risks and mitigation | Seven risks with proposed mitigation. | 3.3.3 |

  - System Evaluation Results

This section explains the current status of evaluation. Since a system has not yet been developed or implemented at Mia Tech, there are no completed system tests, user-evaluation results, or performance measurements to report. The document can, however, be checked to see whether the proposed test cases cover the stated requirements.

    - Requirements Coverage Check

Each requirement in Sections 3.1.5 and 3.1.6 was compared with the planned test cases in Section 3.3.2 to check whether a validation activity has been proposed for it.

Table 4.10. Coverage of Requirements by Planned Test Cases

| Requirement | Planned Test Case | Coverage Result |
| --- | --- | --- |
| FR-01 Request Submission | TC-01 | Covered |
| FR-02 Request Recording | TC-01 | Covered |
| FR-03 Reference Number Generation | TC-02 | Covered |
| FR-04 Request Classification | TC-03 | Covered |
| FR-05 Request Assignment | TC-04 | Covered |
| FR-06 Status Monitoring | TC-05 | Covered |

| FR-07 Notifications and Reminders | TC-06 | Covered |
| --- | --- | --- |
| FR-08 Resolution Documentation | TC-07 | Covered |
| FR-09 Request Closure | TC-05, TC-07 | Covered |
| FR-10 Report Generation | TC-08 | Covered |
| NFR-02 Security | TC-09 | Covered |
| NFR-01 and NFR-03 to NFR-08 | No dedicated test case in Section 3.3.2 | Not directly covered |

The planned test cases cover all ten functional requirements and the security requirement. The other non-functional requirements—usability, data accuracy, reliability, and accountability—do not yet have their own test cases. Before implementation, the plan could be strengthened by adding a user walkthrough for usability (NFR-01), a completeness check of request records for data accuracy (NFR-03), and a backup-and-recovery review for reliability (NFR-04).

    - Status of Test Case Results

Table 4.11. Status of Planned Test Cases

| Test Case | Evaluation Status | Recorded Result |
| --- | --- | --- |
| TC-01: Request Submission | Not yet performed | To be recorded after review or testing |
| TC-02: Reference Number | Not yet performed | To be recorded after review or testing |

| TC-03: Classification | Not yet performed | To be recorded after review or testing |
| --- | --- | --- |
| TC-04: Assignment | Not yet performed | To be recorded after review or testing |
| TC-05: Status Monitoring | Not yet performed | To be recorded after review or testing |
| TC-06: Notifications | Not yet performed | To be recorded after review or testing |
| -07: Resolution Records | Not yet performed | To be recorded after review or testing |
| TC-08: Reporting | Not yet performed | To be recorded after review or testing |
| TC-09: Access Control | Not yet performed | To be recorded after review or testing |

The performance indicators in Section 3.4.3 can only be measured after implementation. The group has not collected baseline values or post-implementation results, so no percentage of improvement is claimed.

    - Summary of Evaluation Results

At this stage, the only evaluation result is the document-level requirements coverage check. The planned tests cover all ten functional requirements and the security requirement, while other non-functional requirements need additional validation activities. Actual testing, user feedback, and measurement of performance

indicators remain future work and depend on Mia Tech's approval and available resources.

CHAPTER V

SUMMARY, CONCLUSION, AND RECOMMENDATIONS

  - Summary of the Study

This project examined how Mia Tech Internet and Cable Services could improve the way internal IT support requests are handled. Based on the client information provided, requests may arrive through several channels, which can make consistent recording, assignment, follow-up, and reporting more difficult. The group used stakeholder analysis, SIPOC analysis, current-state process analysis, requirements analysis, and an Input-Process-Output framework to describe the existing process and prepare a proposed future-state workflow.

The proposed plan introduces a more consistent sequence for submitting, recording, classifying, assigning, monitoring, resolving, and closing support requests. It also identifies possible system components, functional and non-functional requirements, implementation activities, risks, and performance indicators. The proposal is intended to support the work of the company's IT personnel and technicians rather than replace their technical judgment.

  - Conclusion

Based on the analysis, a centralized request-handling process could help Mia Tech keep clearer records, identify pending

concerns, define responsibilities, and review completed work. The proposed workflow responds to the problems identified in the current-state analysis and provides a practical basis for planning future automation.

However, the project remains a proposal. Since a working system has not been confirmed as developed, tested, or implemented, the group cannot claim that the expected benefits have already been achieved. The process will need to be reviewed with Mia Tech, adjusted to its needs and resources, and validated before it is put into practice.

The value of the proposal will ultimately depend on the company's approval, employee participation, the accuracy of recorded information, appropriate access controls, and regular monitoring. Future testing and measurement will be needed to determine whether the proposed process improves request handling in actual use.

  - Recommendations

Based on the analysis and proposed process, the group recommends the following:

    - Review with the Client: Present the proposed workflow and requirements to Mia Tech's authorized representatives, confirm the current practices, and collect feedback before choosing a solution.

    - Choose an Appropriate Tool: Select a request form, central record, and reporting method that fit the company's needs, budget, existing equipment, and available technical support.

    - Define Responsibilities: Confirm who will review, classify, assign, update, resolve, and close requests so that every stage has a clear owner.

    - Provide User Guidance: Give employees and technical personnel simple instructions on how to submit requests, update statuses, and document resolutions.

    - Protect Request Information: Set access permissions, keep records only as needed, and establish suitable backup and recovery procedures before implementation.

    - Test Before Full Use: Conduct walkthroughs and controlled tests for request submission, reference-number generation,

classification, assignment, notifications, status updates, closure, and reporting. Record actual results rather than assuming that the process works as intended.

Monitor and Improve: After implementation, collect baseline and follow-up measurements, review feedback, and update the workflow when recurring problems or unnecessary steps are identified.

ABSTRACT

Introduction

Mia Tech Internet and Cable Services is an Internet service provider serving Janiuay, Lambunao, and Badiangan, Iloilo. Based on information provided by the client, its ten-person workforce includes two office workers, one IT personnel, and seven technicians. Employees may report internal IT support concerns through email, phone calls, messaging applications, and direct communication, making consistent recording and follow-up an area for improvement.

Summary of the Proposed Study

This project presents a business process automation plan for organizing internal IT support requests. The proposed process uses a centralized reporting channel and a consistent workflow for recording, classifying, assigning, monitoring, resolving, and closing requests. Suggested functions include reference-number generation, status tracking, notifications, reminders, resolution records, and summary reporting.

Study Design and Implementation

The group used stakeholder analysis, SIPOC analysis, current-state process analysis, requirements analysis, and an Input-Process-Output framework to examine the process and prepare the

proposed workflow. The document also outlines system requirements, possible tools, an implementation plan, risks, and a validation approach. Since the project is a proposal, these activities describe the analysis and design work rather than a deployed system.

Summary of Findings

The analysis identified opportunities to improve request documentation, task assignment, status visibility, follow-up, and reporting. The proposed requirements and components are intended to address these issues. No system test results or measured performance improvements are reported because implementation and testing have not been confirmed.

Conclusion

The proposed business process automation plan offers Mia Tech a structured starting point for improving internal IT support request handling. Before implementation, the company should review the workflow, confirm responsibilities, select suitable tools, and validate the process through testing and user feedback.

Recommendation

The group recommends reviewing the proposal with Mia Tech, selecting tools that fit its resources, providing user guidance, protecting request information, and testing the process before full use. Future evaluation should use actual records and performance indicators to determine whether the changes improve request handling.

Keywords: Business Process Automation, IT Support Requests, IT Service Management, Workflow Analysis, Request Tracking, Mia Tech Internet and Cable Services

REFERENCES-BIBLIOGRAPHIC DETAILS TO VERIFY

The original draft does not provide complete bibliographic details for every in-text citation. To keep the reference list accurate, the group should verify the actual sources it consulted and add the missing publication information before submission. The entries

below are reminders of what needs to be checked, not complete references.

- Dumas et al. (2018). Source cited in the draft for Business Process Management and process analysis. Verify the exact title, edition, publisher, and publication details.

- den and Eikebrokk (2013). Source cited in the draft for IT Service Management implementation research. Verify the exact article title, journal, volume, issue, pages, and DOI or URL.

- Melendez, Dávila, and Pessoa (2016). Source cited in the draft for IT Service Management models in small and medium organizations. Verify all publication details.

- Menezes (2023). Source cited in the draft for business process automation requirements elicitation. Verify the exact title and publication details.

- Moreira et al. (2024). Source cited in the draft for business process automation in small and medium-sized enterprises. Verify the exact title and publication details.

- Mora et al. (2012). Source cited in the draft for IT Service Management process improvement. Verify the exact title and publication details.

- Serrano et al. (2021). Source cited in the draft for IT Service Management benefits and challenges. Verify the exact title and publication details.